Steps to copy ESEPCS to a new project (isolated)

1. Create the new project folder

- Create a new folder for the new project (e.g. Project_Controls_ClientX, Datacenter_Phase2, HRGS_Project).

- Do not put it inside an existing project folder that already has a .cursor folder if you want strict isolation.

2. Copy ESEPCS from ECEPCS MASTER

Copy from ECEPCS MASTER (not from another project):

| Copy this | To here (in the new project folder) |
| --- | --- |
| ECEPCS MASTER\.cursor\ (entire folder) | YourNewProject\.cursor\ |

So the new project root should contain a .cursor folder with rules and skills.

3. Add the Lessons_Learned template

- Copy ECEPCS MASTER\Lessons_Learned.md into the root of the new project folder as Lessons_Learned.md.

- Clear or replace the example entries with this project’s lessons. Do not copy another project’s filled-in Lessons_Learned.

4. Add project-specific files (minimum)

In the new project folder, add at least:

- Lessons_Learned.md (from step 3).

- CPM_Development_Guide.md (or *_CPM_Development_Guide.md) — WBS, logic, blocks (A–E), P6 import notes.

- Activities.csv (or *_Activities.csv) — activity list.

- Relationships.csv (or *_Relationships.csv) — predecessor/successor logic.

Add as needed: Risk_Register.md, Resources_Cost_Loading.md, Three_Point_Estimates_QSRA_QCRA.md, etc.

5. (Optional) Document project-specific config

In the new project (e.g. in the CPM guide or a short Project_Config.md):

- Define Blocks A–E for this project.

- List LOTO / Hot Work activities or zones (for Rule #1).

- Document utility backfeed milestone if different from UTIL-2010.

- If you use Trust Score, create a new store in this project only (e.g. project_controls_trust_score.json); do not copy from another project.

6. Open the new project in Cursor

- In Cursor: File → Open Folder.

- Select the new project folder (the one that now has .cursor and the project files).

- Use Chat or Composer in that workspace.

Agents and rules apply only to that folder; schedule, cost, risk, and lessons stay isolated.

7. Run in Advisory Mode at first

For the first 3 months, treat the new project as Advisory Mode (100% Level 2/3). Do not copy “unlocked” or Trust Score from another project.

Checklist

- [ ] New project folder created (outside other project folders).

- [ ] ECEPCS MASTER\.cursor copied into the new project root as .cursor.

- [ ] ECEPCS MASTER\Lessons_Learned.md copied into the new project root and cleared/filled for this project only.

- [ ] New project has its own CPM guide, Activities, Relationships (and Risk_Register etc. as needed).

- [ ] Block definitions (and LOTO/utility/Trust Score if used) documented for this project.

- [ ] New project folder opened in Cursor (File → Open Folder).

- [ ] Confirmed agents see only the new project’s files (e.g. ask in Chat: “What schedule files do you see?”).

Rule of thumb: Always copy from ECEPCS MASTER into the new project. Do not copy another project’s .cursor, Lessons_Learned entries, or Trust Score so each project stays isolated.The full guide (including Option B: one repo with multiple project subfolders) is in .cursor\ESEPCS_NEW_PROJECT_SETUP.md in this workspace and in ECEPCS MASTER\.cursor\ESEPCS_NEW_PROJECT_SETUP.md.

Use Risk Agent Standalone on a New Project

1. Create the new project folder

- Create a new folder (e.g. Project_X_Risk, ClientY_Risk_Only).

- Don’t put it inside another project that already has a full .cursor if you want risk-only.

2. Copy only the Risk agent from ECEPCS MASTER

Copy only the risk-agent skill (not the full ESEPCS):

| Copy this | To here (new project) |
| --- | --- |
| ECEPCS MASTER\.cursor\skills\risk-agent\ (entire folder) | YourNewProject\.cursor\skills\risk-agent\ |

How:

- In the new project folder, create: .cursor\skills\

- Copy the folder risk-agent (with its SKILL.md) from ECEPCS MASTER\.cursor\skills\risk-agent into YourNewProject\.cursor\skills\

Resulting structure:

YourNewProject/

└── .cursor/

└── skills/

└── risk-agent/

└── SKILL.md

Do not copy for standalone Risk: orchestrator rule, scheduling-agent, cost-agent, volt-agent, project-controls-agent.

3. Add project risk files

In the new project folder, add at least:

- Risk_Register.md (or *_Risk_Register.md) — create it with columns like: ID, WBS, Description, Probability, Schedule Impact, Cost Impact, Risk Level, Correlation, Mitigation. The agent can fill it.

Optional but useful:

- Three_Point_Estimates_QSRA_QCRA.md — 3-point durations/cost for QSRA/QCRA

- CPM_Development_Guide.md or WBS — for mapping risks

- Activities.csv, Relationships.csv — if you want QSRA

- Lessons_Learned.md — so the agent can use past lessons when proposing mitigations

4. Orchestrator rule (optional)

- No rule: Cursor still uses the Risk agent from .cursor/skills/risk-agent/. You can use Chat/Composer and ask for risk register, QSRA, supply chain, weather vs schedule, 72-hour alerts, etc.

- Optional: Add a small rule under .cursor/rules/ stating that this project uses only the Risk Sentinel (risk-agent). Not required for the agent to work.

5. Open the new project in Cursor

- File → Open Folder

- Select the new project folder (the one with .cursor/skills/risk-agent/ and your risk files)

- Use Chat or Composer for risk work

Example prompts:

- “Update the risk register with a new risk: [description], WBS X, probability Y, impact Z.”

- “Run a QSRA using the 3-point durations in the workspace.”

- “Scan for supply chain risks that could affect our electrical scope and add them to the risk register.”

- “Correlate the next 7 days’ weather with our concrete and crane activities and give me 72-hour alerts.”

- “Propose mitigation options for risk ID R-003 and cite any relevant lessons from Lessons_Learned.”

6. When used standalone (HITL)

With only the Risk agent, there’s no shared orchestrator. Treat important changes as advisory: have the agent propose options (e.g. Decision Matrix / Change Impact Memo); you approve before accepting edits to Risk_Register or QSRA/QCRA. You can still use the same thresholds (e.g. &lt; 2 days / &lt; $5k = log; 2–7 days or $5k–$50k = propose; &gt; 7 days or &gt; $50k = flag and RCA) when you ask the agent to “propose” or “flag” by impact.

Checklist

- [ ] New project folder created

- [ ] ECEPCS MASTER\.cursor\skills\risk-agent\ copied to YourNewProject\.cursor\skills\risk-agent\ (only this skill)

- [ ] Risk_Register.md (or equivalent) created in the new project

- [ ] Optional: 3-point table, CPM guide/WBS, Activities/Relationships, Lessons_Learned

- [ ] New project folder opened in Cursor (File → Open Folder)

- [ ] Test in Chat (e.g. “What risk files do you see?” or “Add a draft risk to the register”)

Summary: Copy only ECEPCS MASTER\.cursor\skills\risk-agent\ into the new project’s .cursor\skills\, add at least a Risk_Register.md, then open that folder in Cursor. No other agents or full orchestrator are required. Full details and examples are in .cursor\RISK_AGENT_STANDALONE_SETUP.md.

1. Risk agent labeled "Riva"

- In the new folder, the risk agent is named Riva (replacing "Risk Sentinel" in the skill text).

- Cursor still uses the same skill ID (risk-agent); the visible name in the skill is Riva.

2. New folder: "RIVA Risk Agent"

Created at: Project_Controls\RIVA Risk Agent\

| Item | Purpose |
| --- | --- |
| .cursor\skills\risk-agent\SKILL.md | Riva skill — this is the copy you use for new projects. |
| .cursor\RIVA_STANDALONE_SETUP.md | Setup guide: copy from RIVA Risk Agent to a new project, add Risk_Register, open in Cursor, example prompts. |
| README.md | Short description of the folder and quick steps for new projects. |

3. Using this as the source for new projects

For a new project that only uses Riva:

- Create the new project folder.

- Copy RIVA Risk Agent\.cursor\skills\risk-agent\ to YourNewProject\.cursor\skills\risk-agent\.

- In the new project, add at least Risk_Register.md (and optionally 3-point table, CPM guide, Lessons_Learned).

- In Cursor: File → Open Folder → select the new project folder.

- Use Chat/Composer for risk tasks; the agent will appear as Riva.

Full steps and a checklist are in RIVA Risk Agent\.cursor\RIVA_STANDALONE_SETUP.md.

Summary: The RIVA Risk Agent folder is the master copy of the standalone Riva risk agent. For each new project, copy only RIVA Risk Agent\.cursor\skills\risk-agent\ into that project’s .cursor\skills\ and add the project’s risk files.